SECTION 00300

PROPOSAL AND BID FORM

(Submit in triplicate)

Proposal of: ______________________________________ (hereinafter called "Bidder" or "Contractor"), organized and existing under the laws of the State of __________________ doing business as a partnership ( ), corporation ( ), individual ( ).

To: COUNTY OF JACKSON, FLORIDA (hereinafter called "Owner").

Gentlemen/Ladies:

The proposal contemplates performing the Work necessary to have a complete and operational system in accordance with all applicable codes and requirements governing the work.  Items not specifically listed in the Bid Proposal or Contract Documents, but necessary for proper construction and operation of the system shall be considered to be included in the bid price of the item for which they are associated.  No additional compensation will be paid for such items.

The Bidder, in compliance with your invitation for bids for the construction of:

Stephens Road and Old US 90 Lane

Chip Seal or Paving Project

having examined the Contract Documents and the site of the proposed work, and being familiar with all the conditions surrounding the construction of the proposed project including the availability of materials and labor, hereby proposes to furnish all labor, materials, and supplies, and to construct the project in accordance with the Contract Documents, within the time set forth herein and at the prices stated below.

Bidder hereby agrees to commence Work under this contract within ten (10) days after the date stated in written "Notice to Proceed" from the Owner.

The work will be substantially completed within  60   calendar days after the date when the Contract Times commence to run as provided in the General Conditions, and completed and ready for Final Payment in accordance with the General Conditions within  90   calendar days after the date when the Contract Times commence to run.

The Owner and the Contractor recognize that time is of the essence and that the Owner will suffer financial loss if the work is not completed within the times specified in the paragraph above, plus any extensions thereof allowed in accordance with the General Conditions.  It shall be specifically noted that time extensions are granted only for abnormal weather conditions as it relates to rain days.  They also recognize the delays, expenses and difficulties involved in proving the actual loss suffered by Owner if the work is not completed on time.  Accordingly, instead of requiring any such proof, Owner and Contractor agree that as liquidated damages for delay (but not as a penalty) Contractor shall pay Owner     Four Hundred and Fifty no/100 Dollars   ($450.00) for each day that expires after the time specified above for Substantial Completion until the work is substantially complete.  In addition, the Owner may also identifiable special, consequential, and/or incidental damages. After Substantial Completion, if Contractor shall neglect, refuse or fail to complete the remaining work within the time specified above for completion and readiness for final payment of any proper extension thereof granted by Owner, Contractor, shall also pay Owner                                 Four Hundred Dollars and no/100 Dollars   ($   400.00) for each day that expires after the time specified for completion and readiness for final payment.

The unit prices contained in the Bid Schedules shall include all labor, materials, equipment, overhead, profit, insurance, taxes, etc., to cover the finished work of the several kinds called for.  Basis of award between will be determined by the lowest cost between Chip Seal or Asphalt Paving.  All items will be paid basis on the measured in place quantities and through verification of weigh

The Bidder understands that the Owner reserves the right to reject any or all bids and to award part(s) of the Contract, if applicable, separately, in combination, or as one Contract.  The Owner reserves the right to waive any informalities in the bidding.

The Bidder agrees that this bid shall be good and may not be withdrawn for a period of 60 calendar days after the scheduled closing time for receiving bids.

Upon receipt of written notice of the acceptance of this Bid, Bidder will execute the formal contract attached within 15 days and deliver a Surety Bond or Bonds as required by the Contract Documents.  The Bid Security attached in the sum of Five (5) Percent of the total amount of the Bid is to become the property of the OWNER in the event the Contract and Bond are not executed within the time above set forth, as liquidated damages for the delay and additional expense to the OWNER caused thereby.

By submission of this Bid, each Bidder certifies, and in the case of a joint Bid each party thereto certifies as to his/her own organization, that this Bid has been arrived at independently, without consultation, communication or agreement as to any matter relating to this Bid with any other Bidder or with any competition.

Respectfully submitted,

__________________________________

Company Name (Typed)

__________________________________

Address (Typed)

__________________________________

City		   State     Zip (Typed)

__________________________________

Business Telephone Number

__________________________________

Business Fax Number

By:  	__________________________________

Signature

Acknowledgement is	       			__________________________________

hereby made of receipt				Name & Title (Typed)

of the following addenda,

if any:							__________________________________

Contractor's License Number

No.________Dated________

No.________Dated________			__________________________________

Federal Tax I.D. Number

No.________Dated________

CORPORATE SEAL

| CHIP SEAL BID |  |  |  |  |
| --- | --- | --- | --- | --- |
| Stephens Road from SR 69 to 300’ West of Waterbury |
| 20 feet wide average | 4880 | feet | 20 | feet |
| Mobilization, Gen. Cond., & Traffic Control | LS | 1 | $ | $ |
| Shape and Compact Existing Base | SY | 10,845 | $ | $ |
| 4” Limerock Base Material(As Needed) | SY | 10,845 |  |  |
| Prime | SY | 10,845 | $ | $ |
| Double Chip #57 or #67 with #89 Granite | SY | 10,845 | $ | $ |
| Driveways & Side Roads(4” Base & Double Chip Seal/same as roadway) | SY | 603 |  |  |
| Total |  |  |  | $ |
| Old US 90 Lane from El Bethel Church Road to US 90 |
| 20 feet wide average | 3.300 | feet | 20 | feet |
| Mobilization, Gen. Cond., & Traffic Control | LS | 1 | $ | $ |
| Pavement Prep-Leveling Asphalt 1”(110 lb/sy)(as needed) | TN | 404 | $ | $ |
| Tack Coat | SY | 7,333 | $ | $ |
| Double Chip #57 or #67 with #89 Granite | SY | 7,333 | $ | $ |
| Total |  |  |  | $ |
| Total Chip Seal |  |  |  | $ |
| ASPHALT ALTERNATIVE |  |  |  |  |
| Stephens Road |  |  |  |  |
| 20 feet wide average | 4,880 | feet | 20 | feet |
| Mobilization, Gen. Cond., & Traffic Control | LS | 1 | $ | $ |
| Shape and Compact Existing Base Material | SY | 10,845 | $ | $ |
| 4” Limerock Base Material(As Needed) | SY | 10,845 | $ | $ |
| Prime | SY | 10,845 | $ | $ |
| 1" Type SP 12.5 Asphalt(110 lb/sy) | TN | 597 | $ | $ |
| Driveways & Side Roads(4” Base & 1” Type SP 12.5 Asphalt per Driveway) | SY | 603 | $ | $ |
| Total |  |  |  | $ |
| Old US 90 Lane from El Bethel Church Road to US 90 |  |  |  |  |
| 20 feet wide average | 3.300 | feet | 20 | feet |
| Mobilization, Gen. Cond., & Traffic Control | LS | 1 | $ | $ |
| Pavement Prep-Leveling Asphalt 1”(110 lb/sy)(as needed) | TN | 404 | $ | $ |
| Tack Coat | SY | 7,333 | $ | $ |
| 1” Type SP 12.5 Asphalt(110 lb/sy) | TN | 404 | $ | $ |
| Total |  |  |  | $ |
| Total Asphalt |  |  |  | $ |

BASIS OF AWARD WILL BE ON THE LOWEST COST BETWEEN CHIP SEAL OR ASPHALT ALTERNATIVE

All items needed to complete the work are included with the pay items above including Mobilization, Maintenance of Traffic, Stormwater Pollution Prevention, and other as needed.

# TRENCH EXCAVATION SAFETY CERTIFICATION

Pursuant to Florida Statutes 553.63, the Contractor or Subcontractor when performing trench excavation in excess of five feet (5') will comply with the following requirements:

(1)	The Contract bid submitted by the contractor who will perform such excavation shall include:

a.  A reference to the trench safety standards that will be in effect during the period of construction of the project.

b.  Written assurance by the contractor performing the trench excavation that such contractor will comply with the applicable trench safety standards.

(2)	A contractor perform trench excavation shall:

a.  As a minimum, comply with the excavation safety standards which are applicable to a project.

b.  Adhere to any special shoring requirements, if any, of the state or other political subdivisions which may be applicable to such a project.

c.  If any geotechnical information is available form the owner, the contractor, or otherwise, the contractor performing trench excavation shall consider this information in the contractor's design of the project.  This paragraph shall not require the owner to obtain geotechnical information.

(3)	The separate item identifying the cost of compliance with trench safety standards shall be based on the linear feet of trench to be excavated.  The separate item for special shoring requirements, if any, shall be based on the square feet of shoring used.  Every separate item shall indicate the specific method of compliance as well as the cost of that method.

The contractor shall complete this form and submit it to the owner as a part of the bidding proposal package.

The undersigned, herein called "Bidder", has determined to his/her own complete satisfaction that all portions of the Florida Trench Safety Act (90-96, Laws of Florida) as the OSHA Excavation Safety Standards 29, CFR part 1926.650 Subpart P, will be fully complied with and executed property on this project.

Bidder acknowledges that included in the various items of the proposal and in the Total Bid Price are costs for complying with the Florida Trench Safety Act (90-96, Laws of Florida) effective October 1, 1990.  The bidder further identifies the costs to be summarized below:

Trench Safety		Units of		Unit   		Unit		Extended

Measure	Measure 	(Quantity)	Cost		Cost

(Description)		(LF, SY)

A.  __________________________	__________	___________	____________	____________

B.  __________________________	__________	___________	____________	____________

C.  __________________________	__________	___________	____________	____________

D.  __________________________	__________	___________	____________	____________

Total     $_______________________

In witness whereof, the Bidder has hereunto set his signature and affixed his seal this ______ day of ________________________, 20____.

Firm:  ______________________________________

By:  _______________________________________

Title:  ______________________________________

(SEAL)

Sworn to and subscribed before me this ______ day of ___________________________, 20____.

______________________________________________

Notary Public

STATEMENT OF EXPERIENCE

Bidder:

How Long in

Business:					  At Current Address

Principals:					  Title

Title

Title

Number of Personnel Currently Employed:

Number of Personnel Available for Project:

Gross Construction Revenue for Previous Year $

Type of Work

Normally

Performed:

Bidder must list largest 10 projects completed or currently under construction within the past 18 months, performed either as general contractor or sub contractor.  List projects in order of dollar value from greatest to least.  Do not omit any projects.  Failure to include project may result in determination of non-responsive bid.

1.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

2.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

3.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

4.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

5.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

6.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

7.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

8.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

9.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

10.	Project Name:

Amount $

Project Begin Date:                               Project Completion Date:

Engineer:  					  Telephone No.

Owner:                                                         Telephone No.

SUBCONTRACTOR LISTING

The Bidder has fully investigated each subcontractor listed and has in his/her files evidence that each subcontractor fully complies with the requirements of these specifications, has engaged successfully in the line of work for a reasonable period of time, that it maintains a fully equipped organization capable, technically and financially, of performing the work required, and that he/she had made similar installations in a satisfactory manner.

Name of Subcontractor			Description of Work

EQUIPMENT AND MATERIAL LISTING

The Bidder will furnish the following items of equipment and materials:

Name of Manufacturer		Description of Material and Equipment